### Open System CR SCR111521-1 Detail

| Title: ASOG 64 for ASR Ordering |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CR Number | Current Status Date | Area Impacted | Products Impacted |  |  |  |
| SCR070221-1 | Completed 3/21/22 | ASR customers | Pre-Ordering-ASR Ordering-ASR |  |  |  |

Originator: Letty Walker

Originator Company Name: Lumen

Owner: Letty Walker

Director:

CR PM:

### Description Of Change CenturyLink will be implementing the OBF ASOG64 release in the EASE-ASR ordering environment. This change will incorporate the following issues: ISSUES INCLUDED IN THIS SYNOPSIS. ISSUE NUMBER; DESCRIPTION. 3656; # ASOG: Add R-Code to identify Permit delays. 3657; ASOG: Update Note 1 on RCODE to accept entry pre-FOC.

Expected Deliverables/Proposed Implementation Date (if applicable):. March 19, 2022 – effective March 21, 2022.

### Status History

Date; Action; Description. 11/15/21; CR Submitted; CR Submitted. 11/15/21; CR Acknowledged; CR Acknowledged. 11/16/21; Communication Issued; See notification number:. 11/17/21; Discussed at Monthly CMP Meeting; Will be discussed in the November Systems CMP Meeting.. 12/20/21; Clarification Meeting Held; Clarification meeting conducted by Letty Walker.. 12/20/21; Status Changed; CR Status changed to Presented. 12/20/21; Notification Sent; CMPR.CMPP.12.20.21.F.18462.ASOG_64-Day_72. 1/19/22; Notification Sent; CMPR.CMPP.01.19.22.F.18462.ASOG_64-Day_60. 2/18/22; Notification Sent; CMPR.CMPP.02.18.22.F.18462.ASOG_64-Day_30. 3/11/22; Notification Sent; CMPR.CMPP.03.08.22.F.18598.ASOG_64-Day_10. 3/21/22; Completed; Release implemented and completed.

### Project Meetings