Open System CR SCR061323 Detail

| Title: ASOG 67 |  |  |  |
| --- | --- | --- | --- |
| CR Number | Date Current Status | Area Impacted | Products Impacted |
| SCR061323 | Completed 9/18/23 | ASR Pre-Ordering & ASR Ordering |  |

| Originator: | Carmen Fullbright |
| --- | --- |
| Originating Company: | Lumen |
| Owner: | Carmen Fullbright |
| CR PM: | Carmen Fullbright |

Description of Change

Lumen will be implementing the OBF ASOG67 release in the EASE-ASR ordering environment. This change will incorporate the following issues: ISSUE NUMBER; DESCRIPTION. 3661; Modify QTY field on Combo Order to allow for 2 EVCs. Expected Deliverables/Proposed Implementation Date (if applicable):. September 16, 2023 - Effective September 18, 2023.

| Status History |  |  |
| --- | --- | --- |
| Date | Action | Description |
| 6/13/23 | CR Submitted | CR Submitted |
| 6/13/23 | CR Acknowledged | CR Acknowledged |
| 7/12/23 | 72 Day notice | 72 day notice sent - CMPR.CTLL.07.12.23.F.20665.ASOG_67_Day_72 |
| 7/19/23 | Presented | Presented in July CMP bi-monthly meeting |
| 7/19/23 | 60 Day notice | 60 day notice sent - CMPR.CTLL.07.19.23.F.20667.ASOG_67_Day_60 |
| 8/15/23 | 30 Day Notice | 30 day notice sent - CMPR.CTLL.08.16.23.F.20717.ASOG_67_Day_30 |
| 9/5/23 | 10 Day Notice | 10 day notice sent - CMPR.CTLL.09.05.23.F.20723.ASOG_67_Day_10 |
| 9/16/23 | Implemented | Implemented into production |
| 9/18/23 | Completed | Completed |